Phase 1: UI Shell (Weeks 1-2)

Focus: Setting up the Laravel foundation, authentication, and building the visual interfaces using mock data.

- Week 1: Client Views

  - Project Setup: Initialize the Laravel application. Set up the frontend stack using Laravel Breeze or Laravel Jetstream (which gives you Login, Registration, and Password Reset out of the box).

  - UI Construction: Build the Client Dashboard, Service Category search, and Worker Profile views using your preferred frontend.

  - Mock Booking: Create the UI for the Booking Request flow and Checkout.

- Week 2: Worker & Admin Views

  - Worker Portal: Build the Worker Dashboard, job request cards, and availability scheduler interfaces.

  - Admin/PESO Control: Develop the Admin Dashboard views, focusing on the Verification Queue and Dispute Management tables.

  - Chat UI: Design the chat interface shell (we will connect the real-time logic later).

Phase 2: Database & Core Logic (Weeks 3-4)

Focus: Designing the database schema, securing routes, and making the core booking loop fully functional.

- Week 3: Database & File Handling

  - Migrations & Models: Create Eloquent migrations and models for users, services, bookings, reviews, and disputes.

  - Role Management: Implement middleware to secure routes and differentiate between Client, Worker, and Admin/PESO access.

  - Storage: Configure Laravel's Storage facade to handle Worker verification documents and profile photo uploads.

- Week 4: The Booking Engine

  - Controllers: Build the controllers and logic for creating, accepting, declining, and completing bookings.

  - Feedback Loop: Wire up the Rating and Review submission forms to update the Worker's average score in the database.

Phase 3: Real-Time Broadcasting & Go-Live (Weeks 5-6)

Focus: Activating the in-app chat, integrating AI matching, and deploying the platform.

- Week 5: WebSockets & AI Integration

  - Real-Time Chat: Set up Laravel Reverb alongside Laravel Echo on the frontend to power the real-time WebSocket chat between Clients and Workers.

  - Notifications: Use Laravel's Notification system to send in-app database notifications and SMS alerts for booking updates.

  - AI Matching: Integrate your chosen AI API (e.g., Gemini) via Laravel's HTTP Client to power the chatbot and worker suggestion logic.

- Week 6: QA & Deployment

  - End-to-End Testing: Write basic tests using Laravel's built-in PHPUnit/Pest testing tools for the critical path (Sign Up > Book > Complete).

  - Deployment: Provision a server on DigitalOcean or AWS. Use Laravel Forge for a near-instant, painless deployment and SSL configuration.

  - Handover: Final UI polish and turnover to the PESO administration team.